Initial Project Planning Template

| Date | 01 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | OptiCrop – AI-Based Crop Recommendation System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation. | USN-1 | As a developer, I want to collect and preprocess the crop recommendation dataset so that the model can be trained with clean data.. | 2 | High |  |  |  |
| Sprint-1 | Data Analysis | USN-2 | As a developer, I want to perform exploratory data analysis, including univariate, bivariate, and multivariate analysis, to understand the dataset. | 1 | High |  |  |  |
| Sprint-2 | Machine Learning Model | USN-3 | As a developer, I want to train and evaluate machine learning models and select the best-performing model for crop prediction. | 2 | Low |  |  |  |
| Sprint-1 | Web Application. | USN-4 | As a user, I want to enter soil and weather parameters through a web interface and receive crop recommendations instantly.. | 2 | Medium |  |  |  |
| Sprint-1 | Testing & Deployment. | USN-5 | As a developer, I want to test the application, fix bugs, and deploy the system so users can access it online.. | 1 | High |  |  |  |